ODF Add-in for Word 2007 and ODF Command Line Translator

Software Test Plan

Table of Contents

1. Introduction	2

1.1.	Objective	2

1.2.	References	2

1.3.	Revision History	2

1.4.	Definitions and acronyms	2

2. Feature Description	3

2.1.	Product Overview	3

3. Test Approach	4

3.1.	Test Scope	4

3.2.	Features to be tested	4

3.3.	Features not to be tested	4

3.4.	Test types	4

3.4.1. Functionality	5

3.4.2. User Interface	6

3.4.3. Compatibility	6

3.4.4. Security	6

3.4.5. Boundary Conditions and Error Handling	7

3.4.6. End to End	7

3.4.7. Load / Performance	7

3.4.8. Integration	8

3.4.9. Stress	8

3.4.10. Localization / Globalization	8

3.4.11. Accessibility	8

3.4.12. Interoperability	8

3.4.13. Reliability	8

3.5.	Automation	9

3.6.	Dependencies	9

3.7.	Test Run Frequency	9

4. Entrance / Exit Criteria	10

4.1.	Pass / Fail Criteria	10

4.2.	Suspension / Resumption criteria	10

5. Testing Process	11

5.1.	Test Deliverables	11

5.1.1. Test Cases	11

5.1.2. Test Status Reports	11

5.1.3. Defect Management	11

5.2.	Responsibilities	11

5.3.	Project Schedule	11

6. Test Management	12

6.1.	Test Resources	12

6.2.	Test Training	12

6.3.	Test Kickoff / Launch Meeting	12

6.4.	Test Review / Evaluation Meetings	12

7. Environmental Requirements	13

7.1.	Software	13

7.2.	Hardware	13

7.3.	Security (Virus protection / asset protection)	13

7.4.	Tools	13

8. Risks & Contingencies	14

9. Open Issues / Constraints	15

10. Change History	16

11. Appendices	17

# Introduction

## Objective

This document describes the overall test plan for the ODF Add-in for Word 2007 and the ODF Command Line Translator. This is the document for ensuring the consistency while preparing test cases and carrying out the tests for the project. (This document will be updated as and when more information becomes available or information changes.)

## References

| References | Location |
| --- | --- |
| Functional Specs |  |
| Design Specs |  |

## Revision History

| Sr. No | Version | Date | Author | Comments |
| --- | --- | --- | --- | --- |
| 1 | 0.1 | 7/4/2006 | Sonali Gogate (Aztecsoft) | First Draft |
| 2 | 0.2 | 7/5/2006 | Sonali Gogate (Aztecsoft) | - Added Word 2003 with Compatibility pack under compatibility and integration testing - Updated the functional features to be tested. - Consistent naming for ODF Add-in for Word 2007 and ODF Command Line Translator |

## Definitions and acronyms

| Term/Acronym | Definition |
| --- | --- |
| ODF |  |
| OOX |  |
| XML |  |
| UI |  |

# Feature Description

## Product Overview

This section is intended to provide some context for the testing of the ODF Add-for Word 2007 and the ODF Command Line Translator. The details of what the product will be are given in the functional specifications [specs], so it is not the intent of this section to set any product vision. Some users may not have had the opportunity to study the specs, so this section is intended only to give those users relevant information which will make reading the rest of this document easy.

If there is any discrepancy between this section and the specs, the specs always are correct.

- The OpenDocument specification defines an XML based schema for office documents. This OpenDocument Format (ODF), is used to store Office documents like Text documents, spreadsheet documents and presentation documents, by Open Office version 2.0 onwards.

- The Office Open XML standard describes a family of XML schemas, which define XML vocabularies for word-processing, spreadsheet and presentation documents as well as packaging of documents that conform to these schemas.

- The ODF converter will provide the ability to convert word processing documents in ODF into word processing documents in OOX format and vice versa.

- The ODF converter will be available as an add-in in Word 2007. So from within the Word 2007 environment, a user will be able to select the ODF menu and choose to open an ODF document or save a document created/ opened in Word 2007 in ODF.

- The ODF converter will also be available as a Command Line Translator that can be used for ODF to OOX and OOX to ODF conversions without a GUI.

The primary functions that the ODF Converter will provide are –

- Conversion of a document in ODF to a document in OOX format without loss of data (text) or formatting

- Conversion of a document in OOX format to a document in ODF without loss of data (text) or formatting

# Test Approach

## Test Scope

Aztecsoft will carry out testing for the ODF Add-in for Word 2007 as well as the ODF Command Line Tool in milestones – Prototype, M1 (ODF --> OOX) and M2 (OOX --> ODF)

The scope of each milestone is as follows –

Prototype:

- Test scenario design (Functional and Setup)

- Test data generation

- Test execution (Manual)

M1:

- Test case design (Functional, Setup and Performance)

- Test data generation

- Test execution (Manual)

- Test Automation planning

M2:

- Test case design (Functional, Setup and Performance)

- Test data generation

- Test execution (Manual)

- Test automation

Test data mentioned above means set of formatted ODF and OOX documents that would be used for conversion and the resulting documents will be compared with.

## Features to be tested

All the features defined in the functional specification of the product will be tested by end of M2.

At present, for the prototype, following things will be tested –

- The text in the converted document will be compared with the text in the original document to ensure that no text is lost and no additional text has been added.

- Following formatting features of the converted document will be compared with the original document to ensure that the formatting in the original document has not been lost on conversion –

- Basic Formatting like Bold, Underline, Italics etc.

- Paragraphing and indentations

- Styles like Title, Subtitle etc.

## Features not to be tested

TBD

## Test types

Following areas will be covered under each test type:

### Functionality

The objective of this test is to ensure that ODF Converter meets the functional requirements and to ensure that the program logic is complete, accurate and that the components work as expected.

Software development life cycle of the ODF Converter will involve milestone based releases to incrementally add features to the product in each milestone.

Features to be tested for the Prototype milestone are –

Text Formatting

Text formatting will be tested to ensure that the converter utility keeps the following formatting intact when a document in ODF is imported in Word 2007 using the Add-in and saved in the OOX format or converted using the ODF Command Line Translator and opened in Word 2007. That is to say, tests would check if the formatting in the imported document appears exactly like it did in the original ODF document for the following types of formatting.

Basic Formatting

Here is the list of formatting items that the add-in and command line translator would be tested for –

- Font face

- Font name

- Font size

- Font color

- Bold

- Underline (only basic - not all types of underlines)

- Italics

- Bullets (only one type of bullets)

- Numbering (Number level)

- Simple tables (not covered – merged/split cells, cell padding and margins, cell alignments)

- Insertion of images (not covered – image alignment)

- Outline – level of the outline

- Alignment – only plain text alignment

- Tabs – position and style

Paragraphs

Apart from the basic formatting mentioned above, the converter utility would be tested to ensure that it leaves the paragraph indentation intact.

Styles

The converter utility would be tested to ensure that the following styles defined for the text are kept intact after conversion.

- Heading – Level of the heading

- Title

- Subtitle

- Normal

- Hyperlinks

Page setup

Left and Right margins

Top and Bottom margins

Setup / Installation testing

The setup and installation of ODF Add-in for Word 2007 prototype would be tested for following requirements.

- The installer would have text in English.

- The setup would provide relevant notification while installing the add-in

- It would ensure that the following are installed before installing the add-in –

- Correct Operating system with required SP (Windows XP – SP2 or 2003)

- .Net Framework 2.0

- Word from Office 2007 beta2

- If any of these are not installed, it would give an error message specifying that all the requirements are not met and point the user to the correct place where information can be found.

- The setup would include a readme.txt file or a readme.htm file as part of the installation explaining the supported operating systems, Word 2007, other dependencies (.NET Fx 2.0) links to the spec (ODF & OpenXML) and download link to Office 12 beta site.  The readme.txt should also include the features supported in the build, supported language, FAQ, uninstall process etc.,

- When the add-in is uninstalled, it would clean un-installation of the assemblies, program group and all the files.

- The setup would provide relevant notification while uninstalling the add-in.

The setup for the ODF Command Line Translator is just extraction from a zip file.

### User Interface

The ODF converter sits as an add-in in Word 2007, and so the UI to access this is a menu item in Word 2007. So to test the UI of ODF Add-in, is to test the accessibility of this menu item and verify that it meets the Office standards in terms of look and feel.

For the ODF Command Line Translator, UI is through command shell and the help provided on the same as well as the display and use of different command line options will be tested.

### Compatibility

The ODF Add-in for Word 2007 and the ODF Command Line Translator will work on Windows XP SP2 and Windows 2003 SP1 as long as the .Net Framework 2.0 (or higher) is installed.

The add-in would also need Word 2007 to be installed.

The add-in could also be used in Word 2003 with Office 2007 Compatibility pack installed.

To test the compatibility on these platforms, following will be carried out on each –

- BVTs

- Key positive test cases

- Key negative test cases

### Security

For security testing would be done with –

- Documents that are password protected

- Documents with changes marked using “Track changes on”

- Protected documents

### Boundary Conditions and Error Handling

Testing the ODF Converter for at least equal to, and preferably more than the boundary limits. In environments that employ redundancy and load balancing, error handling analyzes the theoretical failover procedure, and tests and measures the overall failover process and its effects on the end-user. Following are some of the examples mentioned:

- Verify that the ODF Converter does not crash when MAX+1 ODF documents are opened concurrently.

- Verify that the ODF Converter does not crash when the document being converted is not a Valid ODF document

- Verify that the ODF Converter gives valid error messages and does not crash when the temp folder used by the tool is marked as read-only

- Verify that the ODF Converter gives valid error messages and does not crash when the target folder specified is marked as read-only

- Verify that the ODF Converter gives valid error messages and does not crash when the target has no or less disk space

- Verify that the ODF Converter gives valid error messages and does not crash when the source is tried to be moved/deleted while the conversion is going on

- Verify that the ODF Converter gives valid error messages and does not crash when the source has embedded documents

### End to End

Making sure the ODF Converter accomplishes the end user needs by undergoing typical end user scenarios based on ODF Converter functional specifications. Following are some End to End scenarios for ODF Converter:

- When user selects to open an ODF document from the Word Menu, the ODF Add-in does the conversion and displays the document with all the formatting intact in Word 2007. The user can then select to save this document.

- When user selects to save a document opened / created in Word 2007 as ODF document from the Word Menu, ODF Add-in converts the document to ODF and saves it with the given file name.

- When user uses the ODF Command Line Translator to convert an ODF document to OOX format, the Translator converts it with all formatting intact and saves it as a .docx file that the user can then open in Word 2007.

- When user uses the ODF Command Line Translator to convert a document in OOX format to ODF, the Translator converts it with all formatting intact and saves it as a .odt file that the user can then open in Open Office 2.0.

### Load / Performance

The ODF Converter will be tested for load and performance criteria defined in the Functional Specifications.

TBD

### Integration

ODF Add-in has to be integrated in Word 2007 and when we test the accessibility of the same from Word 2007; we will be testing this integration.

ODF Add-in for Word 2007 will also be tested in Word 2003 with Office 2007 Compatibility pack installed.

### Stress

Testing the ODF Converter in the system or environment at the point of saturation (depletion of a resource such as CPU, memory, etc.) to determine whether behavior changes and possibly becomes harmful to the system, application or data. Following are some of the scenarios mentioned:

- Verify that the ODF Converter does not crash or cause harm to the system when the path for the document to be opened or saved is on the network and the network connectivity breaks in between.

- Verify that the ODF Converter does not crash or cause harm to the system when the hard disk space is not enough for the operation.

- Verify that the ODF Converter does not crash or cause harm to the system when the not enough memory is available.

- Verify that the ODF Converter does not crash or cause harm to the system when the CPU utilization is 100%.

### Localization / Globalization

Objective of this testing is to confirm that the application works correctly on a localized operating system and/or the supported platform, and verify if the EN (English) version works on other language operating systems/platforms.

The Locals apart from En-US, for which this testing would be conducted, are –

- German

- French

- Dutch

For all these locals, following would be tested –

- All UI

- BVTs

- Key positive test cases

- Key negative test cases

### Accessibility

TBD

### Interoperability

TBD

### Reliability

TBD

## Automation

We could automate just the comparison that will be done between the original and converted documents for consistency in terms of all the formatting and other settings like Page layout and margins etc.

Or we could write a framework that will pick up input document based on feature to test (for example, to text page layout – whether landscape comes through as landscape), pass it through conversion twice (once from ODF to OOX then the same doc from OOX to ODF – same the other way), to check if the original document was got back.

Basically which of these approaches to use and how much to automate at what stage, is something yet to be decided.

Overall, the ODF Converter test automation will be basically data driven and very useful for regression testing.

Details - TBD

## Dependencies

The ODF Converter depends on .Net Framework 2.0 (or higher) for its working.

## Test Run Frequency

A definition of each of these passes is provided below. Information on the frequency of each of these test runs will be provided later in this section of the test plan.

- BVT: These are build verification tests that need to be run every time a build is ready, to ensure it is a testable build.

- Regression: This should cover testing-related areas to ensure that fixes, if any, work correctly and that earlier builds remain robust. A good combination of test cases and some ad-hoc testing around the fixed bugs should also be performed during this pass.

- Full Pass: This should include all test cases for a comprehensive test matrix, to complete the test coverage on all supported platforms, app compatibility and the network devices so as to reduce duplication of efforts, such as testing each case on all supported platform. We will be executing full test pass in an incremental manner i.e. not all test cases will be executed on a single build but whenever the new build releases, we will run BVT cases first and then testing will continue/resume wherever left on the last build.

- Sanity: (Final sign off/verification): This is a final test pass to sign off on the last build for the product before its release. Often a set of smoke tests will be run for final verification.

- Acceptance pass:  TBD

- Time Estimates: TBD

# Entrance / Exit Criteria

## Pass / Fail Criteria

Individual Scenarios: Each scenario should have a detailed verification procedure outlined plus the common checks a tester would do after every scenario. Anything that contradicts the verification procedure or shows different behavior than what’s expected will be treated as a Failure.

Bug Priority/Severity Table (Exit Criteria)

TBD

## Suspension / Resumption criteria

TBD

# Testing Process

## Test Deliverables

### Test Cases

TBD

### Test Status Reports

TBD

### Defect Management

TBD

## Responsibilities

TBD

## Project Schedule

The high level project schedule is as follows –

| Date | Milestone |
| --- | --- |
| 7/6/2006 | Prototype RTW |

# Test Management

## Test Resources

| Role | Starting from | Up to | Location |
| --- | --- | --- | --- |
| Project Coordinator |  |  | US |
| Test Analyst | 6/14/2006 | 7/27/2006 | India |
| SDET1 | 6/21/2006 |  | India |
| SDET2 | 6/21/2006 |  | India |

## Test Training

TBD

## Test Kickoff / Launch Meeting

TBD

## Test Review / Evaluation Meetings

TBD

# Environmental Requirements

## Software

The ODF Converter would be tested with adequate coverage on the following –

Operating Systems:

- Windows XP with SP2

- Windows 2003 with SP1

Other Applications:

- Word from Office 2007

## Hardware

The hardware used for testing would be as follows –

- Standard desktop x86 PCs that will meet the minimum configuration requirements of Office 2007.

## Security (Virus protection / asset protection)

TBD

## Tools

The test team will use some tools for automation, details of which are yet to be defined.

# Risks & Contingencies

| Sr. No. | Risks | Risk Impact | Risk Response |
| --- | --- | --- | --- |
| 1 | The test plan and test schedule are based on understanding of the high level requirements and Dev schedule | Any changes to the Dev schedule can affect the test schedule |  |
| 2 | Testing can be suspended / postponed because of broken build or non availability of build | This can affect the testing schedule | The testing can be resumed once the testable build is made available. |
| 4 | High priority bugs might not be resolved in a timely manner | This can affect the testing work. | Good coordination and regular meetings between Dev and Test, and proper bug prioritization by testers should take care of this issue. |
| 5 | White box testing and code coverage is not considered in the testing scope | Not in scope | We have considered functional [Black box] test coverage. |
| 6 | The dev, test and MS mgmt teams are located at different geographical locations | Communication hazards | We need to make sure the right communication protocols are set and the right accesses are obtained at the very start of the project. PC is close to customer site. |

# Open Issues / Constraints

TBD

# Change History

TBD

# Appendices

TBD