## Slide 1: PeopleSoft eProcurement/Purchasing [Company Name] Project Assessment Deliverable
[Date]

## Slide 2: Table of Contents
  Purpose
  Scope
  Timeline
  Key Business Process Changes
  Key Configurations
  Workflow
  Cross-Module Integration
  Interfaces
  Conversions
  Reports

## Slide 3: Purpose

## Slide 4: Purpose
The key objectives of the Assessment Phase are to establish the implementation scope, create a workplan and define the requirements for [Company Name].
This deliverable summarizes the requirements from the Assessment Phase and defines the scope for the remainder of the implementation.
Once final approval is received on this deliverable, the project team will continue with the Design Phase of the implementation.

## Slide 5: Scope

## Slide 6: Scope
The following corporate departments will be included within the [Company Name] Procurement rollout:
      Academics
      Admissions
      Career Services
      Compliance
      Finance and Accounting
      Human Resources
      Information Technology
      Internal Audit
      Investor Relations
      Legal
      Marketing
      Real Estate
      Student Finance

## Slide 7: Timeline

## Slide 8: Timeline
The figure below shows the timeline for this implementation. The target “go-live” date is [Date].
As we progress through the project, we will evaluate our progress against the timeline and make any necessary adjustments.
A detailed project plan has been created for the Design Phase of the implementation (Please refer to The [Company Name] - PeopleSoft Procurement Design Phase Plan). The detailed plan for the Build and Test/Roll-out Phases of the project will be finalized and distributed prior to the completion of the Design Phase.

## Slide 9: Key Business Process Changes

## Slide 10: Key Business Process Changes
The following key business processes were evaluated during the Assessment Phase of the [Company Name].

## Slide 11: Key Business Process Changes – Vendor Maintenance

## Slide 12: Key Business Process Changes – Vendor Maintenance
PO1. Establish Systematic Processes and Procedures for Vendor Additions and Updates
  CURRENT/FUTURE PROCESS: Accounts Payable Department will be solely responsible for vendor file maintenance.
    Vendor creation/update requests will be created by the submission of a request form to Accounts Payable with the appropriate approvals.
  REQUIRED TASKS:
    Continue to utilize existing process. Communicate to and train users on the current process.
  POLICY/PROCEDURE DECISIONS REQUIRED:
    Communication and enforcement of current policy. For example, payments will not be issued until a vendor has received all necessary approvals.

## Slide 13: Key Business Process Changes – Item Maintenance

## Slide 14
PO2. Establish Systematic Processes and Procedures for Item Additions and Updates
  FUTURE PROCESS: The majority of purchases will be done with item IDs. This allows for the following benefits:
    Reduced manual effort to create a requisition/purchase order
    Accounting and other data can automatically default onto the requisition/purchase order
    Create item/vendor relationships for contract pricing
    Allow for better reporting and spend analysis capabilities
    Improved customer service for the requester (e.g. will shorten the procurement cycle due to better information)
  REQUIRED TASKS:
    PeopleSoft Item Categories and non-inventory Item Ids will be manually configured within PeopleSoft
    Communicate to and train end users on how to use Item Ids and Item Categories
  POLICY/PROCEDURE DECISIONS REQUIRED:
    Require that requesters/buyers use the Item Master (where possible) to purchase their items
Key Business Process Changes – Item Maintenance

## Slide 15: Key Configurations

## Slide 16: Key Configurations
The following are the configurations necessary to support the key business processes:
  Item Categories
    Organizational unit for items and item catalogs
  Items
    Configure all items identified during the Design Phase of this implementation
  Business Unit
    The following Business Unit will be reconfigured as part of this implementation:
  User Ids (Buyers, Requesters, Approvers)
    Identify PeopleSoft eProcurement/Purchasing end users
    Define security setups and user preferences for each user group
    Configure user security and user preferences
    Configure roles for workflow routings

## Slide 17: Workflow

## Slide 18: Workflow
Item Approval
  Decision: PeopleSoft Items will not require workflow approval. No Item Approval routing rules will be defined within PeopleSoft Procurement.
Vendor Approval
  Decision: PeopleSoft Vendors will not require workflow approval. No Vendor Approval routing rules will be defined within PeopleSoft Procurement.
Requisition Approval
  Decision: Will require managerial approval for requisitions based on [Company Name] organizational hierarchy (This will be finalized during the Design Phase). Approval will be based on item, amount and/or Chartfields
PO Approval
  Decision: PeopleSoft Purchase Order will not require workflow approval. No Purchase Order routing rules will be defined within PeopleSoft Procurement.
Contract Approval
  Decision: PeopleSoft Contracts will not require workflow approval. No Contract Approval routing rules will be defined within PeopleSoft Procurement.
PeopleSoft Workflow allows the automated flow of information throughout [Company Name]. The following are the standard workflow routings available within the PeopleSoft Procurement modules.

## Slide 19: Cross-Module Integration

## Slide 20: Cross-Module Integration
Payables
  Receipts/Purchase Order - Used in the PO Voucher creation process
  Match Exception Processing – 2-way and 3-way matching, including workflow routings
Asset Management
  Assets – Automated process for updating the Asset Management Module. Process utilizes the Purchasing receipt and Payables voucher
General Ledger
  Receipt Accrual - Generates accrued liabilities for PO receipts that have not been invoiced. Can be run as part of the close process (month, quarter, year)

## Slide 21: Interfaces

## Slide 22: Interfaces
Interfaces with third-party systems or external vendors are out of scope for this implementation.
During the Design Phase, any future requirements to interface with third-party systems or external vendors will be identified and documented for future enhancements.

## Slide 23: Conversions

## Slide 24: Conversions
All conversions of data into PeopleSoft will be done manually.
No automated conversions will be performed for this implementation.
Open POs/Open Requisitions will not be converted into PeopleSoft.
Requisition/PO history will not be converted into PeopleSoft.

## Slide 25: Reports

## Slide 26: Reports
Standard PeopleSoft delivered reports will be provided using the SQR, inquiry and Crystal reporting tools.
All out of the box reports are in scope except for any report that is associated with out of scope functionality.
All custom reports are out of scope for this implementation.